TELO

# Distributed Sterile-Injectable Manufacturing Under Real-World Constraints

Maximum-quality feasibility-study protocol and model specification

Central decision question Under what product, demand, regulatory, and operating conditions can distributed regional capacity reduce sterile-injectable shortages more cost-effectively than additional safety stock, dual sourcing, reserved contract capacity, or additional centralized capacity?

The study is designed to permit a negative conclusion.

Version 1.0  |  1 September 2026  |  Preliminary research design; not legal or regulatory advice

# Executive decision architecture

This is not a business-plan spreadsheet and not a model built to manufacture a favorable answer. It is a pre-specified comparison of supply architectures under matched service requirements. Distributed production only wins if it is legally and technically feasible, meets the same reliability target, remains attractive after common-cause failures are modeled, and lies on the cost–reliability frontier after each alternative has been optimized fairly.

The governing rule No strategy is eligible for a favorable conclusion unless all applicable regulatory and quality gates pass. Among eligible strategies, compare the minimum total cost required to reach the same service target—not hand-picked versions of each strategy.

## What this study can establish

A reproducible region of feasibility: combinations of utilization, release latency, fixed quality cost, supplier independence, shelf life, demand volatility, and contracted volume under which regional nodes are—or are not—efficient.

Which bottleneck dominates for each product: transport, material lead time, testing/release, capacity, supplier concentration, contracting, or regulatory recovery time.

Whether a distributed design remains useful when one node fails and when all nodes share an API, component, software, quality, or regulatory failure mode.

The value of Telo's release-assurance layer as a separately gated scenario, without assuming it is validated or treating it as a substitute for sterility assurance.

The price and take-or-pay commitment required to support resilience capacity, expressed transparently rather than hidden inside a product markup.

## What it cannot establish by itself

FDA acceptance of a particular product, site, control strategy, real-time release method, or multi-site equivalence claim.

Manufacturing cost from CMS reimbursement or spending data; those data can be labeled utilization or pricing proxies only.

Prospective safety or release performance from retrospective public-spectra benchmarks.

Commercial demand without hospital, wholesaler, group-purchasing-organization, or government commitments.

That 503B is a bridge to an approved generic pathway; it is a separate, status-dependent legal architecture.

## How the Telo roadmap enters the analysis

| Telo element | Role in this study | Evidence standard | Claim status |
| --- | --- | --- | --- |
| Phase 1 OS | Process orchestration, electronic records, deviation workflow, and decision support inside validated facilities | Observed workflow time, error rate, integration burden, auditability, and validated data lineage at a design-partner site | Commercial wedge; not assumed to create manufacturing capacity |
| Release assurance | Conditional scenario that may reduce a validated portion of batch-disposition latency | Product- and site-specific prospective validation, predefined shift response, change control, audit trail, and acceptable risk–coverage frontier | Current public-benchmark work supports methods/OOD detection only |
| Phase 2 nodes | Distributed sterile fill-finish architecture for a tightly bounded product archetype | Qualified API, approved/contracted regulatory owner, validated process, aseptic control, stability, inspection, and executable demand contracts | Subject of feasibility model |
| Shelved assets | Separate future asset-development program | Asset-specific biology, IP, CMC, clinical, regulatory, and capital diligence | Outside this shortage study; do not mix into its conclusion |

# Contents

1. Study charter and falsifiable hypotheses

2. Product archetype and case selection

3. Comparator strategies and fair-comparison rules

4. Regulatory and quality decision architecture

5. Model boundary, network topology, and data architecture

6. Deterministic techno-economic model

7. Stochastic reliability simulation

8. Demand, disruption, inventory, and allocation submodels

9. Telo release-assurance submodel

10. Optimization, outputs, and decision rules

11. Uncertainty, sensitivity, and value of information

12. Validation, interviews, and independent review

13. Exact execution sequence and publication package

Appendices A–F: variables, equations, QA tests, interview guide, sources, completion standard

# 1. Study charter and falsifiable hypotheses

## 1.1 Decision owner and decision date

Define the decision before collecting favorable data. The decision owner is the Telo research team advised by independent manufacturing, pharmacy-supply, regulatory, and operations experts. The decision is not “launch Telo.” It is whether to advance a specific product–pathway–network design into paid regulatory/engineering diligence, redesign it, or stop. Freeze the protocol, source snapshot, candidate list, and analysis version before the final simulation run.

## 1.2 Unit of analysis

The primary unit is a product–presentation–pathway–network architecture over a defined national or multi-region demand system. “Sodium bicarbonate” is too broad; an analyzable case is a named concentration, dosage form, container, fill volume, route, label, and regulatory pathway. Each site, supplier, component, release queue, and inventory location is modeled explicitly enough to expose shared failure modes.

## 1.3 Pre-specified hypotheses

| Hypothesis | Falsifiable statement |
| --- | --- |
| H1 — proximity | Transportation distance is not usually the controlling recovery term; release latency, material lead time, and available qualified capacity dominate except in narrow disruption classes. |
| H2 — node economics | Regional nodes become cost-competitive only above a minimum contracted utilization and below thresholds for fixed QA cost, changeover burden, and validation replication. |
| H3 — pooling tradeoff | Regionalization reduces local transport and some site-concentration risk but sacrifices production and inventory pooling; the direction of net benefit changes with demand covariance and common-cause exposure. |
| H4 — inventory | Safety stock dominates new capacity when shelf life is long, demand is predictable, shortages are shorter than the replenishment/release cycle, and the stock is positioned before disruption. |
| H5 — dual sourcing | Nominal dual sourcing offers little resilience when sources share API, components, analytical constraints, ownership, geography, or regulatory failure modes. |
| H6 — reserved capacity | Contracted flexible capacity can dominate owned regional capacity when qualification is complete and activation/release latency is short. |
| H7 — release assurance | A validated release-assurance layer creates material resilience value only when it reduces an actually binding disposition delay while maintaining an acceptable error/abstention frontier under instrument, site, lot, and time shift. |
| H8 — product specificity | No platform-level conclusion is valid without product-specific formulation, stability, presentation, demand, and regulatory analysis. |

## 1.4 Kill criteria

A material regulatory or quality gate is failed or cannot be bounded credibly.

The distributed design is dominated—higher cost and worse reliability—across the credible uncertainty region.

Required take-or-pay volume exceeds credibly contractable demand.

Resilience disappears under plausible common-cause dependence or when material lead time is represented correctly.

The result depends on reimbursement being mislabeled as cost, on unsourced precision, or on release-time reductions unsupported by validated practice.

The preferred strategy reverses under modest, plausible changes in one or two high-leverage assumptions and those inputs cannot be resolved economically.

# 2. Product archetype and case selection

## 2.1 First-node manufacturing archetype

Recommended boundary Non-controlled, small-molecule, aqueous sterile solutions in standard vials; source qualified API and own formulation/fill-finish. Exclude biologics, vaccines, suspensions, emulsions, lyophilized products, cytotoxics, high-potency compounds, controlled substances, complex devices, and cold-chain-intensive presentations from the first model unless treated as explicit out-of-archetype comparators.

This boundary does not claim those other modalities are impossible. It keeps the first inference interpretable. Mixing sterile solutions, lyophilized products, biologics, and tablets in one economic result creates a platform claim whose average is meaningful for none of them.

## 2.2 Two-stage selection procedure

Create a dated longlist of at least five product presentations from frozen FDA and ASHP shortage snapshots, including at least one resolved/recurrent comparator.

Apply hard gates. A failed hard gate excludes a product from the first archetype before weighted scoring.

Score only surviving candidates using pre-declared weights. Keep the raw evidence, disagreements, and uncertainty—not only the final number.

Select one case with plausible regional relevance and one hard comparator that tests whether the conclusion generalizes.

Have one hospital pharmacy leader and one sterile-manufacturing expert independently challenge the selection before model calibration.

## 2.3 Hard product gates

| Gate | Pass condition |
| --- | --- |
| Product identity | Exact ingredient, strength, dosage form, route, presentation, container closure, and label can be fixed. |
| Manufacturing fit | Aqueous small-molecule sterile solution compatible with the first process train; no hidden lyo/suspension/high-potency requirement. |
| Control status | Non-controlled and no special handling regime that invalidates the first-site design. |
| Regulatory pathway | At least one supportable approved-generic/CMO architecture can be mapped; 503B, if analyzed, is separate. |
| Demand observability | National/regional utilization can be bounded using hospital/GPO/wholesaler evidence, not only reimbursement. |
| Clinical substitutability | Shortage impact and presentation-specific substitution behavior can be described by clinicians/pharmacists. |
| Input feasibility | API, vial, stopper, seals, labels, and testing can be sourced and their dependencies mapped. |
| Economic relevance | Volume is not so large that “micro” nodes are obviously mismatched, nor so small that validation/fixed QA is necessarily overwhelming without contracted premiums. |

## 2.4 Weighted score after gates

| Criterion | Weight | Required evidence |
| --- | --- | --- |
| Clinical criticality | 20% | Hospital role, substitution difficulty, patient-level consequences |
| Shortage recurrence/duration | 20% | Frequency, duration, and persistence across FDA/ASHP snapshots |
| Supplier vulnerability | 15% | Finished-dose, API, component, ownership, and geographic concentration |
| Manufacturing fit | 15% | Process simplicity is not assumed; score against actual first-node train |
| Public-data strength | 10% | Labels, approvals, utilization proxies, presentations, and shortage history |
| Regional relevance | 10% | Whether geography or response speed plausibly matters after release/material delays |
| Demand/contract fit | 10% | Bounded demand and credible institutional purchasing model |

## 2.5 Provisional cases—not final selections

| Presentation | Provisional role | Diligence needed |
| --- | --- | --- |
| Sodium bicarbonate injection 8.4%, 50 mL vial | Current/recurrent case candidate | Strong first-archetype fit; confirm presentation-level demand, current status, supplier map, container compatibility, process/sterilization route, and economics |
| Norepinephrine bitartrate 1 mg/mL, 4 mL vial | Resolved/recurrent comparator | Clinically important, but presentation, dilution practices, light/stability, supplier structure, and actual shortage history require reconciliation |
| Acyclovir sodium injection | Reserve | Retain only after confirming formulation/presentation/process fit and demand evidence |
| Furosemide injection | Reserve | Useful simpler comparator if data and supplier evidence are stronger |
| Acetazolamide sodium 500 mg vial | Exclude from first archetype | Lyophilized presentation violates the aqueous-solution boundary; useful future out-of-archetype test |

Freeze the snapshot Record the FDA/ASHP status, access date, shortage reason, available presentations, applicants/labelers, and links in a machine-readable product dossier. A dynamic webpage consulted later is not a reproducible dataset.

# 3. Comparator strategies and fair-comparison rules

The model contains eight architectures. The first seven answer the durable supply-design question; the eighth is a separate shortage-response pathway. Each architecture must be optimized within its own feasible design space before comparison.

| ID | Architecture | What must be represented |
| --- | --- | --- |
| S0 | Status quo centralized | Existing approved supply architecture; no favorable assumptions about hidden spare capacity |
| S1 | Additional safety stock | Optimize days of supply, placement, rotation, carrying cost, expiry, and shortage timing |
| S2 | Dual source + contracts | Two qualified sources with explicit shared-cause mapping and allocated commitments |
| S3 | Reserved flexible contract capacity | Qualified capacity held through reservation/take-or-pay terms; include activation, campaign, and release delay |
| S4 | Additional centralized capacity | New/expanded large-site capacity with scale economies and concentration risk |
| S5 | Distributed regional nodes | Multiple smaller approved/contracted nodes using conventional validated disposition |
| S6 | Distributed + validated release assurance | S5 plus only the release components prospectively demonstrated and accepted for the product/site |
| S7 | 503B shortage response | Separate status-dependent architecture; not ranked as though legal availability were permanent |

## 3.1 Fair-comparison requirements

Same demand paths and disruptions: use common random numbers so strategies face the same simulated world in each paired run.

Same service target: minimize cost subject to a pre-specified fill-rate and shortage-risk constraint; do not compare a low-cost unreliable strategy to an overbuilt reliable one.

Same cost boundary: include annualized capital, fixed quality/operations labor, validation, testing, deviations, scrap, inventory, distribution, software/integration, compliance, and reserved-capacity payments without double counting.

Same time horizon and discounting: include commissioning/qualification lead time where a strategy does not exist on day zero.

Same common-cause scrutiny: nominal site count is not independent redundancy.

Pathway gating: an ineligible strategy is excluded—not assigned a large but finite regulatory penalty that an optimizer can pay through.

## 3.2 Strategy optimization variables

| Architecture | Variables to optimize |
| --- | --- |
| Safety stock | Days of supply, locations, rotation frequency, reorder point, target service level |
| Dual source | Allocation fraction, capacity reservation, independence constraints, inventory by source |
| Reserved capacity | Reserved fraction, activation threshold, minimum campaign, take-or-pay, product slate |
| Central expansion | Site size, spare capacity, campaign structure, stock placement |
| Distributed | Node count, node size, regional assignment, pooled overflow, common suppliers, safety stock, campaign schedule |
| 503B | Eligible time windows, products/presentations, activation policy, BUD, jurisdictional reach |

# 4. Regulatory and quality decision architecture

Build a two-path decision map reviewed by a professional with actual generic-drug/CMC and 503B experience. Label it preliminary regulatory analysis. Do not infer permissions from a founder narrative, a proposed rule, or shortage status alone.

## 4.1 Approved generic / contract-manufacturing path

Identify the application owner and exact product/application relationship in Drugs@FDA and the Orange Book.

Determine whether Telo would own/sponsor an application, act as a contract manufacturer for an owner, license a product, or supply a partner. State contractual and quality-unit responsibility.

Map each site and manufacturing step in the application; determine submission category, review/inspection needs, and implementation timing for each change or added site.

Define product and process development, control strategy, equipment qualification, process performance qualification, cleaning validation, analytical method transfer/validation, media fills/aseptic validation or terminal sterilization validation, container-closure integrity, stability, and continued process verification.

Map deviation, OOS, CAPA, change control, data integrity, batch disposition, recall, pharmacovigilance, and complaint responsibilities in the quality agreement.

Treat cross-site comparability and “statistical interchangeability” as claims requiring product/site evidence and agency engagement—not as automatic platform inheritance.

## 4.2 503B shortage-response path

Verify facility registration, inspection/quality status, state permissions, and distribution rules.

Determine bulk-substance eligibility and the exact effect of FDA shortage-list status at compounding, distribution, and dispensing dates.

Analyze essentially-copy restrictions, clinical-difference exceptions, labeling, adverse-event reporting, and transition when a shortage resolves.

Support formulation, sterility, stability/BUD, container closure, testing, and release under applicable CGMP expectations.

Model this pathway as a state machine that can become unavailable; do not treat 503B output as an approved-generic supply source after legal predicates disappear.

## 4.3 Distributed establishments and advanced manufacturing

FDA's FRAME work and the Advanced Manufacturing Technologies Designation Program provide important engagement context, but they do not remove product approval, site, establishment, validation, inspection, or CGMP requirements. If citing the 2026 distributed-manufacturing-unit registration proposal, label it proposed and re-check final status before publication. The base case should not depend on a proposed rule becoming final in Telo's preferred form.

## 4.4 Hard-gate matrix

| Gate | Pathway | Model treatment |
| --- | --- | --- |
| Application/quality owner identified | Approved/CMO | Fail = architecture excluded |
| Site and manufacturing steps supportable in application | Approved/CMO | Adds qualified lead time; unresolved = no conclusion |
| Process, cleaning, analytical, and aseptic/sterilization validation | Both | Hard feasibility condition |
| Stability and container-closure support | Both | Caps inventory, BUD/shelf life, and location policy |
| 503B bulk/copy/shortage predicates | 503B | Dynamic on/off state |
| State licensure/distribution permissions | 503B/network | Restricts service region |
| AI/release model validated in state of control | Release-assurance scenario | If absent, use conventional release only |
| Cross-site comparability accepted | Distributed | No fleet-level equivalence claim if absent |

# 5. Model boundary, network topology, and data architecture

## 5.1 Scope and time resolution

Use a daily time step for a five-year base horizon with warm-up sufficient to stabilize inventory and production queues. Run a weekly time-step sensitivity only after confirming it reproduces daily results. The stochastic network contains demand regions, hospitals or aggregated hospital classes, finished-goods inventories, manufacturing sites, batch queues, testing/release queues, API suppliers, critical component suppliers, distribution links, and regulatory availability states.

## 5.2 Boundary choices to freeze

| Boundary | Base definition |
| --- | --- |
| Geography | Four U.S. demand regions in base case; sensitivity from 3–8; region definition must follow data and distribution practice |
| Demand | Presentation-specific units; do not combine concentrations or packages without explicit conversion/substitutability |
| Production | Formulation, sterile filtration where applicable, filling, inspection, testing, release, scrap, cleaning/changeover |
| Upstream | Qualified API and critical components represented as suppliers with lead times, capacity, and common-cause group |
| Downstream | Distribution center or direct-to-hospital policy, transport time, allocation, substitution, expiry |
| Quality | Deviation/rejection, testing queues, release time, model abstention, state-of-control loss |
| Regulation | Pathway availability, site qualification, shortage-list state for 503B, and implementation delay |
| Economics | Societal/purchaser supply cost primary; provider operational harm may be a secondary scenario, not an invented patient-dollar value |

## 5.3 Data hierarchy

| Tier | Evidence | Examples |
| --- | --- | --- |
| Tier 1 | Legal/regulatory and official product/shortage records | eCFR, FDA guidance and databases, Drugs@FDA, Orange Book, DailyMed |
| Tier 2 | Direct operational evidence | Executed contracts, quotes, plant batch history, deviation/release logs, hospital/GPO/wholesaler demand |
| Tier 3 | Peer-reviewed empirical evidence | Recovery, resilience, inventory, and supply-network research |
| Tier 4 | Qualified expert elicitation | Structured ranges with role, experience, confidence, rationale, and disagreement |
| Tier 5 | Illustrative placeholders | Allowed for scaffold testing only; never cited as results |

## 5.4 Assumption register schema

Every material parameter must store: parameter ID, definition, units, entity level, low/base/high or full distribution, dependence group, source and page/line where possible, access date, transformation code, owner, confidence, validation status, last revision, and which outputs it can reverse. Never paste a number into the final model without provenance.

# 6. Deterministic techno-economic model

The spreadsheet is a transparent screening and audit layer. It should expose unit mismatches, infeasible capacity, cost double counting, and high-leverage inputs before simulation. It must not be presented as the final reliability estimate.

Annual saleable capacity = sites × batches/site-year × units/batch × yield × uptime Eq. 1. Calculate by product and site; do not use nominal nameplate capacity.

Utilization = annual demand allocated to site ÷ annual saleable capacity Eq. 2. Keep planned utilization distinct from realized utilization after disruptions.

CRF = r(1+r)^n ÷ [(1+r)^n − 1] Eq. 3. Use for annualized capital when a full discounted cash-flow model is not required.

Fully loaded cost/unit = total annual strategy cost ÷ saleable units delivered Eq. 4. Report denominator explicitly; produced and delivered units differ under expiry and shortage.

Response time = material availability + setup + production + testing/release + delivery Eq. 5. Terms can overlap only where operationally valid; model queues in simulation.

## 6.1 Cost ledger

| Ledger | Include |
| --- | --- |
| Capital | Building/module, utilities, cleanroom, process equipment, fill line, isolator/RABS, inspection, laboratory, warehouse, commissioning/qualification; annualize or model cash flows |
| Fixed site operations | Quality unit, production staff, maintenance, metrology, validation, regulatory, IT/data integrity, security, facility overhead |
| Product/site launch | Development, tech transfer, methods, stability, PPQ, media fills, submissions, inspections; amortize transparently |
| Variable production | API, excipients, vial, stopper, seal, label, packaging, consumables, utilities, direct labor truly variable with volume |
| Quality/testing | Release testing, sterility/endotoxin/assay, reference standards, environmental monitoring, retain samples, deviation investigation |
| Failure/waste | Yield loss, rejected batches, line clearance, changeover, expiry, obsolescence, recalls if modeled |
| Inventory/logistics | Carrying, warehousing, cold/light controls if applicable, transport, emergency freight, redistribution |
| Resilience contracts | Capacity reservation, minimum purchase, take-or-pay, supplier qualification, second-source maintenance |
| OS/integration | Sensors, interfaces, validation, cybersecurity, model monitoring, audit storage, user training and support |

## 6.2 Break-even calculations

Break-even contracted volume = annual fixed/resilience cost ÷ contribution margin per delivered unit Eq. 6. Use price net of variable production, testing, distribution, and expected waste.

Required resilience premium = [Cost(strategy) − Cost(status quo)] ÷ committed units Eq. 7. State whether premium is paid by hospitals, GPOs, government, or another purchaser.

Compute break-even surfaces—not one point—over node count, site size, utilization, product count per node, changeovers, release time, quality staffing, and commitment share. Multi-product pooling may improve utilization but adds changeover, scheduling, validation, and shared-failure complexity; model both sides.

# 7. Stochastic reliability simulation

Implement a discrete-time, event-driven network simulation in Python after the spreadsheet screen. Use seeded random streams and common random numbers across strategies. Store one tidy row per run–product–strategy plus event logs for audit. A daily step is adequate initially; use an explicit queue for production and release rather than adding average lead times after the fact.

## 7.1 State variables

On-hand inventory by product, region/location, age/expiry, and regulatory status.

Outstanding demand/backorders and allocation priority by region/hospital class.

Raw-material/component inventory and open purchase orders by qualified supplier.

Site capacity, uptime/failure state, campaign/setup state, batch work in process, and maintenance state.

Testing/release queue, deviation state, batch disposition, and Telo-model state of control where applicable.

Transport links and delay states.

Pathway state, including 503B shortage eligibility windows and newly qualified site availability.

## 7.2 Core daily event order

Advance date and expire inventory using FEFO rules.

Draw/advance demand and demand shocks using the run's shared random streams.

Advance supplier, site, common-cause, regulatory, and transportation disruption states.

Receive qualified materials and released batches whose lead times complete.

Allocate available inventory under the pre-specified policy; record served demand, backorders, unmet units, and shortage-day flags.

Advance setup, production, inspection, test, deviation, and release queues; sample yield and rejection consistently with site/batch effects.

Trigger reorder, campaign, emergency transfer, reserved-capacity activation, and 503B policies if eligible.

Accrue cost and write audit events; assert mass balance and nonnegative state.

## 7.3 Publication pseudocode

Paired simulation for run in 1…N: sample uncertain structural parameters generate shared demand and disruption streams for strategy in eligible_strategies: reset state with strategy-specific design simulate warm-up + analysis horizon assert mass balance and log events write costs, service, failures, and recovery metrics compare paired strategy outcomes; optimize designs; bootstrap uncertainty

## 7.4 Randomness and dependence

Use separate reproducible random streams for routine demand, demand shocks, site failures, common-cause events, supplier delays, yield, deviations, release times, and transport. Within each run, strategies receive the same exogenous streams wherever conceptually comparable. Represent dependency with hierarchical effects or explicit cause groups rather than an arbitrary correlation coefficient alone. Example: two sites may be physically independent but share the same API source, stopper supplier, analytical method defect, OS version, or regulatory action.

# 8. Demand, disruption, inventory, and allocation submodels

## 8.1 Demand

Estimate annual presentation-specific demand and regional shares using the strongest available direct evidence. Model routine nonnegative variability with a hierarchical time-series distribution that reproduces mean, coefficient of variation, seasonality, and autocorrelation. Add compound demand shocks only when empirically or expert-supported. Separate true utilization from purchases distorted by stockpiling or allocation during shortages.

Base case: hierarchical lognormal or negative-binomial daily/weekly demand with region and season effects.

Shock arrivals: Poisson or empirically resampled episodes; magnitude and duration jointly distributed.

Substitution: presentation/clinical substitution matrix reviewed by pharmacists; do not assume one vial equals another merely by ingredient name.

Contract demand: committed volume is distinct from potential demand and determines economic utilization.

## 8.2 Supply disruptions

| Class | Examples | Parameters |
| --- | --- | --- |
| Site-specific | Equipment failure, contamination investigation, maintenance, local utility/weather event | Frequency, duration, residual capacity, restart/requalification |
| Quality | Deviation, OOS, sterility concern, data-integrity issue, batch rejection | Batch/site dependence, investigation duration, release blockage |
| Supplier | API, vial, stopper, seal, testing material, single-use component | Lead time, allocation, qualification, shared supplier graph |
| Common cause | Shared supplier, method, software, cyber, regulatory, ownership, geography | Affected set and conditional impact—not independent site draws |
| Demand surge | Clinical event, substitution from another shortage, policy change | Correlated regions, magnitude, duration |
| Regulatory/pathway | Site/action delay, shortage-list resolution, new-site qualification | State transition and implementation lag |

## 8.3 Inventory and allocation

Track inventory by age and location using first-expire-first-out. A strategy cannot claim the reliability of six months of stock without paying for working capital, warehousing, rotation, and expiry, and without testing whether the stock existed before the disruption. Allocate scarce supply with a pre-specified policy—proportional, criticality-weighted, minimum-guarantee, or optimization-based—and report regional equity. The preferred result should not depend silently on starving one region.

Inventory[t+1] = Inventory[t] + released receipts − shipments − expiry − quality holds Eq. 8. Compute by product, presentation, location, and age cohort.

Backlog[t+1] = max(0, Backlog[t] + Demand[t] − fulfilled[t]) Eq. 9. Also report demand permanently lost or clinically substituted if modeled.

## 8.4 Recovery

Define recovery as a sustained return above the service threshold for a minimum window (for example, 14 or 30 days), not the first day inventory becomes positive. Report time to first response, time to stable recovery, area under the unmet-demand curve, and probability that demand is met throughout an episode. This distinguishes rapid but insufficient bursts from durable recovery.

# 9. Telo release-assurance submodel

Current evidence boundary The public-spectra work is a methods proof that a conventional calibration can fail under instrument shift and that a conservative layer can detect out-of-distribution conditions and abstain. It is not yet evidence of accurate commercial batch release, target-drug chemistry, validated real-time release, sterility assurance, or useful throughput at an acceptable abstention rate.

The prior benchmark should be reported with both risk and coverage. In the cited older experiment, low unconditional wrong-release exposure was achieved primarily by abstaining on nearly all shifted cases; conditional coverage among the few released cases remained poor. That result supports stop-the-line detection, not a claim that release has been automated. The next evidence milestone is a useful risk–coverage frontier under realistic shifts, followed by prospective product/site validation.

## 9.1 Separate four scenarios

| Scenario | State | Model treatment |
| --- | --- | --- |
| R0 | Conventional release | All standard validated testing and human disposition; no Telo benefit |
| R1 | Documentation/orchestration | Reduces administrative cycle time only where measured; no analytical test replacement |
| R2 | Shadow-mode decision support | Predictions and shift alerts do not control release; value measured through detection, investigation prioritization, and prospective concordance |
| R3 | Validated release component | Only after predefined product/site validation and quality/regulatory acceptance; model the exact component and fallback path |

## 9.2 Metrics that must travel together

Released fraction (coverage) and abstention fraction.

Wrong-release probability among all units and conditional on release.

False-hold probability and operational cost of unnecessary abstention.

Calibration/coverage overall and by instrument, site, lot, time, concentration range, operator, and shift type.

Detection delay, repair sample count, and performance after repair without leakage.

Release-time distribution including fallback testing, investigation, and revalidation—not only model inference time.

## 9.3 Required next benchmark design

Pre-register datasets, shifts, endpoints, thresholds, and failure definitions.

Use grouped external validation by instrument/site/lot/time; prevent spectra from related samples leaking across train/test partitions.

Compare against calibration transfer, standardization, domain adaptation, conformal/uncertainty baselines, and a mandatory-hold policy.

Evaluate selective prediction curves: risk versus coverage and operational cost versus coverage.

Stress test unknown shift types, adversarial sensor faults, missing metadata, label noise, drift, and repair with few verified assays.

Release code, seeds, data provenance, model card, negative results, and limitations; then repeat on target chemistry with a qualified laboratory partner.

# 10. Optimization, outputs, and decision rules

## 10.1 Primary optimization

minimize E[annual total cost] subject to fill rate ≥ τ, P(fill rate ≥ τ) ≥ q, and every hard gate = PASS Eq. 10. Optimize each strategy separately over its allowed design variables.

Choose τ and q before viewing final results—for example, a mean fill-rate threshold plus a tail-reliability constraint. Also bound maximum shortage days, maximum regional disparity, and recovery time where stakeholders consider those independently important. A strategy is “best” only relative to explicit weights or constraints; otherwise present the Pareto frontier.

## 10.2 Required outputs

| Metric | Definition | Report |
| --- | --- | --- |
| Cost per delivered unit | Total annual cost / delivered nonexpired units | Mean, median, p5/p95 |
| Fill rate | Fulfilled demand / demand | Overall and by region; mean and tail |
| Shortage days | Days daily fill falls below frozen threshold | Expected, p95, probability of zero |
| Unmet units | Demand not fulfilled within allowed window | Area and peak |
| Recovery time | Days from disruption to sustained service recovery | Median/p95 by event class |
| Probability meeting demand | Runs satisfying all service constraints | With Monte Carlo interval |
| Break-even volume | Committed units supporting fixed/resilience cost | Surface over price/utilization/node count |
| Incremental cost-effectiveness | Incremental cost / shortage-day avoided | Exclude dominated strategies; uncertainty interval |
| Regional equity | Max–min or dispersion in region-level fill/recovery | Report allocation-policy sensitivity |
| Quality burden | Holds, abstentions, deviations, rejected batches | Counts, duration, cost |

ICER = [Cost(strategy) − Cost(reference)] ÷ [Shortage-days(reference) − Shortage-days(strategy)] Eq. 11. Do not compute for a strategy that is more costly and less effective; label dominance.

## 10.3 Decision classification

| Decision | Pre-specified interpretation |
| --- | --- |
| Advance | All gates pass; distributed design is Pareto-efficient; benefit persists through credible uncertainty; contractable demand clears break-even; no unresolvable common-cause fragility |
| Narrow advance | Feasible only for a defined product/presentation/region/contract structure; state the boundary as the principal finding |
| Redesign | A resolvable bottleneck—supplier independence, release process, site size, stock placement, or contract—causes failure |
| Stop | Dominated, legally/technically infeasible, dependent on unsupported release claims, or economically incompatible with credible demand |

# 11. Uncertainty, sensitivity, and value of information

## 11.1 Parameter uncertainty

Represent material uncertainty as distributions or empirically resampled data, not decorative low/base/high bars. Use bounded distributions that respect physical support; preserve posterior or elicited dependence. Separate aleatory variation (events/demand) from epistemic uncertainty (unknown failure rates, costs, or regulatory timing) so the team can see what more evidence can reduce.

## 11.2 Mandatory sensitivity set

| Input | Decision channel |
| --- | --- |
| Capacity utilization | Fixed cost/unit, surge headroom, break-even commitment |
| Release time | Whether local production can respond before stock/contract alternatives |
| Fixed QA/labor per node | Penalty for replicating qualified quality systems |
| Yield and uptime | Effective capacity and downside tail |
| Demand volatility/covariance | Pooling benefit versus regional responsiveness |
| API/component lead time | Whether local fill-finish is upstream-constrained |
| Common-cause dependence | Whether node count is real redundancy |
| Shelf life/expiry | Inventory option value and distributed inventory waste |
| Node count/size | Scale–redundancy frontier |
| Contract commitment | Economic utilization and purchaser premium |
| Deviation/rejection and release assurance | Quality-driven delay, abstention, and false-hold burden |

## 11.3 Analysis methods

One-way thresholds for communication and debugging.

Global variance-based sensitivity (Sobol where computationally feasible) or partial rank correlation for monotone relationships.

Structural alternatives: demand distribution, failure process, allocation rule, recovery definition, and site-dependence representation.

Decision-reversal map: show where the preferred architecture changes, not only output variance.

Expected value of perfect/partial information for high-leverage unknowns to prioritize interviews, quotes, data access, or pilots.

## 11.4 Decision-reversal reporting

The strongest figure A two- or three-dimensional feasibility map showing which strategy minimizes cost at the service target across capacity utilization, release time, and common-cause dependence—with infeasible regions masked by regulatory/quality gates. This communicates more than a single optimistic base-case bar chart.

# 12. Validation, interviews, and independent review

## 12.1 Five-layer validation

| Layer | Required work |
| --- | --- |
| Conceptual | Manufacturing, pharmacy, regulatory, and OR experts review boundaries, causal logic, comparators, and failure modes |
| Input | Source reconciliation, direct quotes/records where authorized, structured elicitation, range/confidence review |
| Computational | Unit tests, mass balance, extreme cases, seed reproducibility, independent code walkthrough |
| Empirical/backcast | Recreate selected historical shortage episodes without fitting the desired strategy ranking |
| Decision | Blind or pre-specified review of whether conclusions follow from gates, uncertainty, and dominance |

## 12.2 Historical backcasting

Select multiple shortage episodes beyond the two focal products, including at least one site failure, one upstream/common-cause disruption, one demand shock/substitution cascade, and one resolved shortage. Freeze the information available at episode start, simulate candidate architectures, and compare broad duration, severity, recovery shape, and binding constraints. Backcasting validates behavior, not counterfactual proof. Document mismatches and revise openly.

## 12.3 Interview program

| Role | Target | Purpose |
| --- | --- | --- |
| Hospital pharmacy / supply chain | 6–8 | Shortage workflow, allocation, substitutions, inventory, contracting, data |
| Sterile manufacturing / process engineering | 5–6 | Batch/campaign constraints, OEE, changeover, scale, startup/recovery |
| Quality / CMC / microbiology | 4–5 | Testing, release, deviations, validation, sterility assurance, costs |
| Generic-drug / 503B regulatory | 3–4 | Pathway gates, site changes, shortage transitions, cross-site claims |
| GPO / wholesaler / distributor | 2–3 | Demand visibility, contracting, allocation, transport, resilience premiums |
| Drug-supply economics / operations research | 2–3 | Comparator optimization, dependence, calibration, welfare boundary |

Target 25–30 completed conversations if access permits. Count a conversation only when the interviewee has directly relevant experience and the evidence is logged. Use a standard core guide plus role-specific modules. Obtain consent for attribution; otherwise record role and organization type anonymously. Do not describe interviewees as partners, validators, or advisors without authorization.

## 12.4 Independent review standard

Reviewer 1: sterile-injectable manufacturing/quality professional who can reject process and cost assumptions.

Reviewer 2: generic-drug/CMC or 503B regulatory professional who can reject the pathway map.

Reviewer 3: operations-research/simulation expert who can reject the model structure, optimization, and uncertainty methods.

Reviewer 4 (preferred): hospital pharmacy/GPO/wholesaler leader who can reject demand, inventory, and contract assumptions.

For each review, publish the issue, decision, exact model change, and rationale. A logo or flattering quote is not validation.

# 13. Exact execution sequence and publication package

## 13.1 Work sequence

Version and timestamp this protocol; pre-specify service thresholds, decision classes, and kill criteria.

Freeze FDA/ASHP/Drugs@FDA/Orange Book/DailyMed snapshots and create five machine-readable product dossiers.

Apply hard gates and weighted scoring; have two domain experts challenge the case selection.

Commission preliminary approved-generic/CMO and 503B regulatory maps; mark every uncertainty as a gate.

Build a supplier/component/site dependency graph for both product cases.

Collect direct demand, operations, cost, release, stability, and contract evidence; replace yellow workbook cells.

Run the deterministic model and resolve every mass-balance, capacity, annualization, and source check.

Implement the tested Python simulation with common random numbers and event logs.

Optimize every strategy to matched service constraints; then run global and structural sensitivity analyses.

Backcast multiple historical episodes; reconcile mismatches and freeze the analysis version.

Obtain at least three independent expert reviews; publish the revision log.

Release the paper, executive summary, workbook, code, assumptions, data dictionary, model card, tests, review record, and limitations together.

## 13.2 Repository structure

Recommended public repository README.md protocol/protocol_v1.pdf data/raw_snapshots/ data/processed/ data_dictionary.csv model/deterministic.xlsx src/demand.py disruptions.py production.py quality.py allocation.py economics.py optimize.py tests/test_mass_balance.py test_extremes.py test_reproducibility.py config/product_A.yaml product_B.yaml strategies.yaml results/frozen_run_manifest.json summary.csv figures/ reports/executive_summary.pdf paper.pdf assumptions.xlsx reviewer_revision_log.csv LICENSE CITATION.cff CHANGELOG.md

## 13.3 Publication-grade outputs

A 15–25 page paper with methods sufficient to reproduce the result, plus appendices.

A two-page executive decision memo that states the decision region, dominant bottlenecks, and conditions that reverse the result.

A public workbook with no unsourced material input and a visible readiness/check sheet.

Versioned Python code, environment lock, seeds, run manifest, tests, and tidy simulation output.

Product dossiers, regulatory decision maps, assumption/source register, interview synthesis, and revision log.

At least one non-obvious finding and one explicit negative or null result; no obligation to conclude distributed wins.

## 13.4 Recognition and distribution

Distribute for criticism before publicity. Send the protocol or targeted result—not a generic pitch—to professionals who can invalidate it: hospital pharmacy-supply leaders, sterile-manufacturing/quality executives, generic-drug regulatory experts, wholesalers/GPOs, and operations researchers. After revisions, submit the research to an appropriate peer-reviewed operations, health-systems, pharmaceutical-quality, or supply-chain venue and archive code/data with a DOI where licensing permits. A strong public artifact plus documented expert criticism is more credible than mass cold-email endorsements.

## 13.5 College-application use

Application positioning The value is not that the report was created “for M&T.” It is evidence that you interrogated your own venture with engineering, regulatory, and commercial discipline. List the work as one Telo activity or project, quantify only completed evidence, and use the most surprising real conclusion. In an essay, explain how evidence changed a design decision; do not summarize the model or force Penn names into it.

## 13.6 Claim discipline

| Do not say | Use only after evidence exists |
| --- | --- |
| “FDA-ready” or “regulator validated” | “Preliminary regulatory map reviewed by [qualified role]; product/site engagement still required” |
| “Our AI automates release” | “In a public-benchmark methods study, our shift detector abstained under instrument drift; prospective product/site validation is the next step” |
| “Distributed manufacturing solves shortages” | “The model found a bounded feasibility region—or found distributed capacity dominated—under stated assumptions” |
| “Partnered with” after an interview | “Interviewed [role/organization type] and revised X assumption” |
| “Manufacturing cost” from CMS | “CMS utilization/reimbursement proxy; cost estimated separately” |

# Appendix A. Core variable dictionary

| Symbol | Definition | Unit/state |
| --- | --- | --- |
| p, r, s, k, t | Product, region, site, supplier/component, time | indices |
| D[p,r,t] | Demand for presentation p in region r at time t | units/day |
| I[p,r,a,t] | Released inventory of age cohort a | units |
| RM[p,k,t] | Qualified raw-material/component inventory | units or kg |
| Q[p,s,t] | Nominal production capacity | units/day |
| U[s,t] | Site uptime/capacity fraction after events | fraction |
| Y[p,s,b] | Saleable batch yield | fraction |
| B[p,s,b] | Batch size | units |
| Lmat[p,k] | Material procurement lead time | days |
| Lprod[p,s] | Setup plus production/inspection time | days |
| Lrel[p,s,b] | Testing, investigation, and disposition time | days |
| Lship[s,r] | Shipment time from site/location to region | days |
| Fail[s,t] | Site-specific failure state | binary/fraction |
| Common[g,t] | Common-cause group event state | binary/fraction |
| Reject[p,s,b] | Batch rejection state | binary |
| Arel[p,s,b] | Release-assurance abstention state | binary |
| Gate[j] | Regulatory/quality gate j | PASS/FAIL/UNCERTAIN |
| Ccap, Cfix | Annualized capital and fixed operations/quality cost | $/year |
| Cvar, Ctest | Variable production and testing cost | $/unit; $/batch |
| Cinv, Cdist | Inventory and distribution cost | $/year; $/unit |
| Cres | Capacity-reservation/take-or-pay cost | $/year |
| FR | Demand fill rate | fraction |
| SD | Shortage days under frozen daily threshold | days/year |
| RT | Time to sustained recovery | days/event |

# Appendix B. Equation and reporting library

Fill rate = Σ fulfilled demand ÷ Σ demand B1. Report overall, by region, and lower-tail across runs.

Shortage-day indicator[t] = 1{fulfilled[t] ÷ demand[t] < τ_day} B2. Freeze τ_day before analysis.

Expected shortage days = mean_runs Σ_t indicator[t] B3. Also report p95 and probability of zero shortage days.

Probability meeting demand = mean_runs 1{all pre-specified service constraints pass} B4. Use a Monte Carlo confidence interval.

Regional disparity = max_r(metric[r]) − min_r(metric[r]) B5. Choose fill shortfall or recovery time and state direction.

Expiry rate = expired units ÷ units released into inventory B6. Report by strategy and location.

Risk among releases = wrong releases ÷ released predictions B7. Always pair with released fraction.

Unconditional wrong-release exposure = wrong releases ÷ all evaluated cases B8. Low exposure can be caused by near-total abstention.

Monte Carlo standard error = sample SD ÷ √N B9. Increase N until decision-relevant contrasts stabilize.

Paired effect = mean_run [Outcome(strategy) − Outcome(reference)] B10. Common random numbers reduce comparison noise.

# Appendix C. Computational QA and falsification tests

| Test | Expected behavior |
| --- | --- |
| Mass balance | Beginning inventory + receipts = shipments + expiry + holds/rejections + ending inventory within tolerance |
| Nonnegativity | No negative inventory, demand, time, probability, capacity, or cost |
| Zero demand | No shortage and no variable production; fixed costs remain per strategy |
| Infinite supply | Fill rate approaches 1; shortage days approach 0 |
| Zero capacity | No new production; results depend only on initial stock/substitution |
| No failures | Stochastic model reproduces deterministic throughput within sampling tolerance |
| Perfectly correlated sites | Nominal extra sites provide no independent site-failure resilience |
| Independent sites | Reliability improves in the expected direction as redundancy increases |
| Zero shelf life | Stockpiling becomes infeasible/high waste |
| Infinite shelf life | Expiry disappears; carrying cost remains |
| Release assurance off | R1–R3 reduce exactly to conventional scenario when benefit parameters are zero |
| Total abstention | No wrong automated release but no release-time benefit; false-hold/fallback burden appears |
| Seed reproducibility | Identical config + seed produces identical outputs and event log hashes |
| Common random numbers | Paired strategies receive identical exogenous events by run |
| Optimization sanity | Relaxing a constraint cannot worsen the optimal objective unless numerical tolerance explains it |

# Appendix D. Interview guide

## Core questions for every qualified interview

During a shortage, what actually prevents supply from responding first, and what is commonly blamed incorrectly?

Which assumption in this model sounds least realistic? What evidence or range would you use instead?

Under what exact product or event would regional production help—and under what conditions would it be irrelevant?

Which dependencies make apparently separate sites or suppliers fail together?

What decision would you make differently if this model's conclusion were true? What evidence would you require?

What cost, delay, or compliance activity do outsiders routinely omit?

## Role-specific modules

| Role | Probe |
| --- | --- |
| Hospital/GPO | Days of supply, allocation, substitution, emergency sourcing, contract commitments, premium willingness, data availability |
| Manufacturing | Batch/campaign scale, OEE, changeover, line constraints, startup after deviation, fixed staffing, multi-product pooling |
| Quality/CMC | Release-time decomposition, sterility/endotoxin/assay, deviations, method transfer, validation replication, acceptable AI role |
| Regulatory | Application/site architecture, submission timing, 503B transitions, DME implications, cross-site comparability, claim wording |
| Distributor | Inventory location, transport contribution, allocation rules, demand signal distortion, emergency logistics |
| Operations research | Failure dependence, demand process, comparator optimization, calibration, outcome thresholds, dominance/VOI |

## Evidence log after every interview

Anonymous interview ID, date, role category, organization type, and relevant experience.

Claim or assumption challenged, evidence/range offered, confidence and rationale.

Exact model/code/source-register change—or reason for no change.

Consent and attribution status; follow-up question and contradiction with other evidence.

# Appendix E. Core source register

S01 — FDA Drug Shortages. Official current/resolved status and stated reasons; freeze a dated snapshot. Source

S02 — FDA Drug Shortages Task Force report. Root causes and historical shortage characteristics. Source

S03 — ASPE: Preventing shortages and supply-chain vulnerabilities. Policy and market-design context for generic sterile injectables. Source

S04 — GAO-25-107110: Drug shortages. Recent federal evidence on shortage trends, duration, and coordination. Source

S05 — GAO-25-107153: Nonprofit pharmaceutical organizations. Comparator evidence on contracts, inventory, dual sourcing, and Civica's experience. Source

S06 — 21 CFR Part 211. CGMP legal requirements; obtain qualified interpretation. Source

S07 — FDA aseptic-processing guidance. Sterile drug products produced by aseptic processing. Source

S08 — FDA process-validation guidance. Process-validation lifecycle and state of control. Source

S09 — ICH Q8(R2) Pharmaceutical Development. Pharmaceutical development and real-time release-testing context. Source

S10 — FDA FRAME initiative. Advanced/distributed manufacturing regulatory-policy context. Source

S11 — 2026 proposed DME registration/listing rule. Proposed rule only; re-check final status. Source

S12 — FDA AMT Designation Program. Advanced-manufacturing engagement/designation; not product approval. Source

S13 — FDA: Compounding when drugs are on the shortage list. Shortage-list exceptions and transitions. Source

S14 — FDA: Bulk substances used under section 503B. Bulk-substance eligibility gate. Source

S15 — FDA essentially-copy guidance. Essentially-copy restrictions and shortage exceptions. Source

S16 — Drugs@FDA data files. Applications, products, sponsors, and regulatory records. Source

S17 — Orange Book data files. Approved products, applicants, and reference-product context. Source

S18 — DailyMed. Submitted labels, formulation/presentation, storage, and packaging. Source

S19 — CMS Part B spending by drug. Carefully labeled utilization/pricing proxy only. Source

S20 — CMS ASP pricing files. Reimbursement/ASP proxy; never manufacturing cost. Source

S21 — ASHP current drug shortages. Candidate discovery and presentation-level availability; criteria differ from FDA. Source

S22 — DailyMed sodium bicarbonate 8.4% label. Provisional Product A presentation reference. Source

S23 — DailyMed norepinephrine label. Provisional Product B presentation reference. Source

S24 — Lücker et al., Omega. Pharmaceutical supply-chain resilience and mitigation framing. Source

S25 — Lee et al., Management Science. Learning and recovery in drug shortages; validate applicability and data access. Source

# Appendix F. Definition of finished

| Area | Completion test |
| --- | --- |
| Protocol | Versioned before final analysis; hypotheses, thresholds, kill criteria, and decision rules frozen |
| Cases | Two exact product presentations selected from a five-product dated screen; gates and dossiers complete |
| Comparators | All eight architectures represented; each durable strategy optimized to the same service target |
| Regulation | Approved/CMO and 503B maps separated; applicable gates reviewed by qualified expert |
| Inputs | No material illustrative assumptions remain; distributions, units, sources, dates, and confidence recorded |
| Model | Deterministic screen, tested stochastic network simulation, common random numbers, event logs, and optimization |
| Uncertainty | Global and structural sensitivity, decision-reversal map, and value-of-information analysis |
| Validation | Mass-balance/extreme tests, historical backcasts, 25–30 relevant interviews or justified saturation, and ≥3 independent reviews |
| Transparency | Public code/workbook, product dossiers, source register, assumptions, run manifest, revision log, and limitations |
| Finding | At least one non-obvious result; conclusion may be narrow, negative, or conditional |
| Claims | Every external sentence maps to completed evidence; no partner/regulatory/release overstatement |

Final standard The study is application-worthy and externally respectable when a skeptical expert can trace every conclusion from a frozen question through sourced inputs, hard regulatory gates, tested code, fair comparator optimization, uncertainty, criticism, and revision—and could reproduce the result even if it is unfavorable to Telo.